# Weekly Management Report

Manager: Emmanuel Ng’ambi
Departments: IT, Transportation
Reporting Period: Monday, 22 September 2025 – Saturday, 27 September 2025
Date of Submission: 27 September 2025

## 1. Reference

This update builds on the Weekly Management Report submitted on 20 September 2025.

## 2. Summary of Activities Completed (Week of 22–27 September 2025)

ZEMA Transportation Licence — Completed. The required ZEMA licence for the transportation project has been finalised and issued.

Public Liability Cover (Insurance) — Completed. The Public Liability insurance for transport operations was obtained and is now in force.

Tender Submission to Kansanshi Mine — Completed. Tender documentation for transportation services was submitted to Kansanshi Mine.

NIMA Certificate Issue — Resolved. We encountered a challenge with the NIMA Certificate during the week; the issue was investigated and has been resolved.

Credit Application Follow-ups — Not completed this week. I was unable to follow up with clients who signed the credit application forms due to a lack of resources. Follow-up is planned for next week.

## 3. Details and Notes

• ZEMA Transportation Licence:

- All required documentation submitted and licence issued. This clears a regulatory requirement for transportation operations.

• Public Liability Insurance:

- Policy procured and activated. Coverage details and policy reference have been filed with Compliance.

• Kansanshi Tender:

- Tender submitted on schedule. Awaiting queries or clarification requests from Kansanshi procurement team.

• NIMA Certificate:

- Initial discrepancy identified during verification; corrective action taken and certificate status restored.

• Credit Application Follow-ups:

- Delay due to limited human/resources for field follow-ups this week. Plan to prioritise high-value clients next week.

## 4. Progress vs. Planned Tasks

Completed items:

- EMA licence and Public Liability insurance completed (removes two major blockers).

- Kansanshi transportation tender submitted.

Delayed items:

- Follow-ups with clients who signed credit application forms (delayed due to resource constraints).

Ongoing:

- - Workshop marketing and ERP Chart of Accounts validation continue as planned.

## 5. Plan for Next Week (29 September – 4 October 2025)

- Resume marketing and follow-up calls/visits to clients who signed credit application forms; prioritise highest-potential clients.

- Attend the arranged meeting with Kansanshi’s Logistics Manager; plan to visit their workshop and invite them to visit our workshop. Also coordinate specific works for panel beating and spray painting for some of their buses and cars.

- Prepare scope and cost estimates for Kansanshi workshop works, specifically panel beating and spray painting for some of their buses and cars.

- Draft and submit vendor registration request for transportation services to Lumwana Mine.

- Engage with the Northwestern Chamber Award Giving Gala to discuss hosting the gala in December at our restaurant/new facility and secure a 10-minute B2B presentation slot at the upcoming expo.

- Track and respond to any queries arising from the Kansanshi tender submission.

- Continue ERP Chart of Accounts validation and finalise truck branding artwork for signwriting.

## 6. Dependencies & Support Needed

• Human resources: Additional support for client follow-ups (calls/field visits) to clear backlog of signed credit applications.

• Kansanshi coordination: Confirmation of meeting date/time with the Logistics Manager and confirmation of workshop visit schedule.

• Chamber confirmation: Formal confirmation from the Northwestern Chamber Award Giving Gala on hosting the December gallery and on B2B presentation slot.

• Procurement/Legal: Support preparing vendor registration package for Lumwana (documents and compliance checks).

## 7. Risks & Mitigation Strategies

- Risk: Delay in client follow-ups may slow onboarding and revenue collection.

- Mitigation: Redeploy short-term staff or outsource tele-follow-ups for one week to clear backlog.

- Risk: Scheduling delays with Kansanshi meetings could postpone workshop works.

- Mitigation: Offer alternative meeting dates and prepare a pre-visit scope & cost summary so work can start quickly once approved.

- Risk: Missing documents for Lumwana vendor registration might delay qualification.

- Mitigation: Prepare a complete checklist and secure sign-offs from Legal/Compliance before submission.

Manager’s Signature: EN

Date: 27 September 2025